## Slide 1
BFFL – URL Shortening
Software Engineering – Felix H., Lars H., Bastian S., Fabian S.
18th June 2021

## Slide 2
The BFFL-Team
Felix Hirschel (Full Stack Development and Testing)
Lars Hudalla (Full Stack Development and PM) Bastian Schäfer (Full Stack Development and Design) Fabian Schwickert (Full Stack Development and DEV Ops)

## Slide 3
Table of contents
What is „URL Shortening“?
Why do you need BFFL?
Project management and approach
State of things
Outlook

## Slide 4
URL shortening webservice
1. What is „URL Shortening“
GET https://www.dhbwka/inf
https://www.dhbwka/inf
Website using shortened URLs
URL shortening DBMS
Short URLs | Target URL
https://www.dhbwka/inf | https://www.karlsruhe.dhbw.de/inf/studienverlauf-organisatorisches.html#anchor-main-content
... | ...
https://www.karlsruhe.dhbw.de/...
Send Redirect to Target

## Slide 5
1. What is „URL Shortening“
Benefits of ShortURLs:
Shorter URLs for the same target address
Target address can be changed afterwards
Collect and analyze data from usage of ShortURLs

## Slide 6
Table of contents
What is „URL Shortening“?
Why do you need BFFL?
Project management and approach
State of things
Outlook

## Slide 7
2. Why do you need BFFL?
LTS Guarantee
Use your own data.
–
Manage the links of your web application centrally, quickly and easily.
Suited for companies with many web apps
–
Groups help assign resources to apps
Your Web Application
Don't let others obtain the data of your users
BFFL specific

## Slide 8
Table of contents
What is „URL Shortening“?
Why do you need BFFL?
Project management and approach
State of things
Outlook

## Slide 9
3. Project management and approach
Braintime (ed.)
Scrum

## Slide 10
3. Project management and approach
Torsten Horn (ed.)
RUP

## Slide 11
3. Project management and approach
Youtrack

## Slide 12
3. Project management and approach
In addition to traditional documentation of project planning (e. g. requirements- and risk-analysis) ...
... comprehensive documentation
according to RUP specification (e. g. SAD, SRS, Testplan)

## Slide 13
3. Project management and approach
Riskmanagement
name | description | occurrence | impact
A lot Learning | Everything we do is new to us | 10 | 10
Bad Planning | Disordered approach, No guidance, No experience | 10 | 8
Not enough focus | Participation, work beyond the lecture | 8 | 10
Not enough time | Not enough time for impl. without loss of quality | 7 | 10
Low Motivation | Low motivation due to poor prospects | 7 | 7
Technical problems | Implementation not feasible, too costly, ... | 4 | 7
Bad Tools | Tools for Planning, Development, Communication | 5 | 4
Staff shortage | Illnesses etc. | 2 | 4

## Slide 14
3. Project management and approach
Testing

## Slide 15
Table of contents
What is „URL Shortening“?
Why do you need BFFL?
Project management and approach
State of things
Outlook

## Slide 16
4. The state of things
UseCase-Diagram
Usecase diagram

## Slide 17
4. The state of things
Class diagram

## Slide 18
4. The state of things
Hardware architecture

## Slide 19
4. The state of things
Pipeline

## Slide 20
4. The state of things
Demo

## Slide 21
Table of contents
What is „URL Shortening“?
Why do you need BFFL?
Project management and approach
State of things
Outlook

## Slide 22
5. Outlook
ToDo list:
Fixes and finish Update-ShortURL-UC
Group management
Admin console
Data analysis

## Slide 23
5. Outlook
Chart: Time Spent
| 0.74650000000000005 | 6.5 | 18.5 | 32 | 34.75 | 50
Finished UCs | 0 | 17.82 | 38.61 | 31.68 | 48.51 | 107.91
Avg | 0 | 120
Unfinished UCs (Update) | 49.5
FP calculation

## Slide 24
BFFL – URL Shortening
Software Engineering – Felix H., Lars H., Bastian S., Fabian S.
18th June 2021

## Slide 25
Sources
Schwickert, Axel et al.: Shorty – Der URL-Shortener der Professur für Wirtschafts-informatik, E-Campus Wirtschaftsinformatik (ed.), August 2020, https://ilias.uni-giessen.de/ilias/ilias.php?ref_id=190491&cmd=render&cmdClass=ilrepositorygui&cmdNode=wn&baseClass=ilRepositoryGUI, retrieved on 07.12.2020.
Braintime.de (ed.): Scrum kompakt, https://www.braintime.de/me­tho­den/ue­berblick-scrum-beratung/scrum-grundlagen-kompakt/, retrieved on 09.12.2020.
Horn, Thorsten (ed.): Vorgehensmodelle zum Softwareentwicklungsprozess, https://www.torsten-horn.de/techdocs/sw-dev-process.htm, retrieved on 09.12.2020.

## Slide 26
Sources
Garcia da Rosa, Santiago: Angular: Unit Testing Jasmine, Karma (step by step), medium (ed.), 30. November 2017, https://medium.com/swlh/angular-unit-testing-jasmine-karma-step-by-step-e3376d110ab4, retrieved on 12.06.2021.
Sharma, Nishant: Protractor, medium (ed.), 18. October 2018, https://medi-um.com/testvagrant/protractor-2aad56e10822, retrieved on 12.06.2021.
Niedringhaus, Paige: Postman vs. Insomnia: Comparing the API Testing Tools, medium (ed.), 02. September 2018,https://itnext.io/postman-vs-insomnia-comparing-the-api-testing-tools-4f12099275c1retrieved on 12.06.2021.